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	Date
	19 August 2024

	Site Name:
	The Rugby Village, Portion 63 & 25 Farm Gustrouw 918, 
Mondeor Road, Stellenbosch Farms, City of Cape Town, 7130




Activity: Dust Mitigation


SCOPE· Dust mitigation
· Stockpile requirements
· Plant and traffic rules
· Water restrictions/water usage


INTRODUCTIONThe method statement will outline the required management controls that will be implemented on site to control excessive dust created by both construction activities and inclement weather


WORKS, MANAGEMENT ACTIONS, CONTROLS

1. Dust management
· Plant and vehicles shall at all times comply with implemented 20Km/h speed limits. Refer to site Traffic management plan for more information.
· Loads of delivery vehicles (e.g. bricks, sand, cement, etc.) shall be suitably covered and secured during transportation.
· During high wind conditions, the Site Manager (Mynhardt Enslin) within consultation with the Site Foreman (Calie Vermeulen) evaluate the situation and make recommendations as whether dust-damping measures are adequate, or need improvement.
· Rhinos Rugby Academy shall implement dust suppression measures (e.g. covering of material stockpiles, chemical soil binders, shade cloth erected on fencing etc.) if and when required. Straw, and chipping shall be considered prior to the use of water spray vehicles.
· Water from the dams located west side of the site/ boreholes will be used to suppress dust on roads in hot & dry days where there is a possibility of vehicles creating dust on site.
· Plastic, shade cloth or other suitable material may be used for covering stockpiles.
· Topsoil stockpiles will not to be covered with plastic or shade cloth but hessian or similar to prevent composting occurring.
· The Civil Contractor and Rhinos Rugby Academy will ensure that the generation of dust is minimised and will implement a dust control programme to maintain a safe working environment, minimise nuisance for surrounding residential areas/dwellings and protect damage to natural vegetation.
· Retain vegetation where possible to minimise excessive dust
· Straw stabilization may be used in approved areas within the site once site clearing has commenced.
· Drinking and Municipal water may not be used for dust suppression, only waste, recycled or borehole water may be used.
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Annexure 1 (water for dust suppression)


















The following will be relevant contact details:

	Name and Surname
	Representing – Position
	Contract details

	Mynhardt Enslin
	Rhinos Rugby Academy- Project Director/Site Manager
	083 603 0770

	Neels  Van Koeler
	Boland Grondwerk – Civil Contractor
	082 940 1749

	Calie Vermeulen
	Boland Grondwerk – Site Foreman
	083 607 8589

	Chris Oosthuizen
	Safe Working Practice – SHEQ Consultant
	082 888  6456

	Monique Norman
	Health & Safety Manager
	072 261 8203

	Klye Enslin
	Pepper Pod  - Construction Manager
	083 759 5816

	Roelof Rabe
	Roelof Rabe – Consulting  Architect
	021 914 1690

	 Divan Opperman
	Guillaume Nel Environmental Consultants
	076 453 8829
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DECLARATIONS FOR ENVIRONMENTAL METHOD STATEMENT
	SITE MANAGER
The works described in this Method Statement, if carried out according to the methodology described, is satisfactory to prevent or control environmental harm and is thus approved:

SM Name				 Approval Date				 Signature			
	CONTRACTOR
I understand the contents of this Method Statement and the scope of the works required of me. I further understand that this Method Statement may be amended on application to and with approval by the Site Manager, and that the SHE Officer, Construction Manager and ECO will audit my compliance with the contents of this Method Statement:

Contractor		
Acceptance Date		 Signature	 	


		ENVIRONMENTAL CONTROL OFFICER ()
The works described in this Method Statement, if carried out according to the methodology described, is satisfactory to prevent or control environmental harm and is thus approved:

Name			 Approval Date				
Signature		
	COMMENTS:



	




