	[bookmark: _Hlk175297380][bookmark: _Hlk174952963]
Rhinos Asset Holdings
	The Rugby Village
	Document Number

	
	
	EMS – 09

	
	Integrated Management System
	Revision No. & Date

	
	
	00 – 23 August 2024

	
	ENVIRONMENTAL METHOD STATEMENT
Topsoil management 
	Page Number

	
	
	Page 1 of 1



	Date
	23 August 2024

	Site Name:
	The Rugby Village, Portion 63 & 25 Farm Gustrouw 918, 
Mondeor Road, Stellenbosch Farms, City of Cape Town, 7130



Activity: Top soil management

 (
V
egetation and topsoil clearing
)SCOPE

 (
This method statement outlines the methods that will be used to carry out vegetation/
top soil
 clearing
)INTRODUCTION

WORKS, MANAGEMENT ACTIONS, CONTROLS
How the works will be undertaken:

Topsoil/top materials shall be removed from all area cleared of vegetation and be retained for future landscaping use, where feasible.  Top material should exclude litter, building rubble , alien plant material or other waste.

Topsoil shall be stored in areas demarcated by the ESM and Site Manager and in piles not higher than 2m.  The stockpiles shall not be compacted or disturbed and shall be domed at the top to promote runoff.  Should significant erosion (eg through rain and wind) of the stockpiled material occur, the stockpiles will be covered with vegetation cleared from the site.
 
MONITORING AND RECORD KEEPING 
(Description of  how the activity will be monitored to ensure that the environmental standards are met, as well as the records to be kept)

· Daily site walkabout by Site Manager	Record	Site diary entry
· Weekly inspection by Contractor 		Record	Weekly checklist
· Monthly audits by ECO/Employer EO	Record	Monthly compliance audit checklist
· Incident reporting				Record	Environmental Incident reports 									including corrective action
· Staff training					Record	Induction training register, toolbox 
Talks attendance register
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	Name and Surname
	Representing – Position
	Contract details

	Mynhardt Enslin
	Rhinos Rugby Academy- Project Director/Site Manager
	083 603 0770

	Neels  Van Koeler
	Boland Grondwerk – Civil Contractor
	082 940 1749

	Calie Vermeulen
	Boland Grondwerk – Site Foreman
	083 607 8589

	Chris Oosthuizen
	Safe Working Practice – SHEQ Consultant
	082 888  6456

	Monique Norman
	Health & Safety Manager
	072 261 8203

	Klye Enslin
	Pepper Pod  - Construction Manager
	083 759 5816

	Roelof Rabe
	Roelof Rabe – Consulting  Architect
	021 914 1690

	       Divan Opperman
	Guillaume Nel Environmental Consultants
	076 453 8829
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DECLARATIONS FOR ENVIRONMENTAL METHOD STATEMENT
	SITE MANAGER
The works described in this Method Statement, if carried out according to the methodology described, is satisfactory to prevent or control environmental harm and is thus approved:

SM Name		 		                               Approval Date		 		 Signature	 	
	CONTRACTOR
I understand the contents of this Method Statement and the scope of the works required of me. I further understand that this Method Statement may be amended on application to and with approval by the Site Manager, and that the SHE Officer, Construction Manager and ECO will audit my compliance with the contents of this Method Statement:

Contractor	___________ _ __

Acceptance Date	___________  _____

Signature	______________  __

	ENVIRONMENTAL CONTROL OFFICER (ECO)
The works described in this Method Statement, if carried out according to the methodology described, is satisfactory to prevent or control environmental harm and is thus approved:

ECO Name	 	                           Approval Date	  	
Signature	 	
	COMMENTS:



